Butch:

* Responded to Jonathan’s questions on Docker. Think #2 is the most important, but this is only important if someone else plans on using docker instance as a development environment, so will tackle next week. For #1, I think there is legitimate debate about the best use of docker. I’ll put our thoughts in the readme.
* As part of go-live, need to update Production because it is too small.
* Next: Will setup cron for data normalization scripts
* Next: Will put in a ticket for go-live procedures
* Next: Gathering documentation and evidence per our criteria/requirements matrix, and updating readme

Matt:

* Completed pop-up details, ready for styling.
* Next: Need to catch-up on Protractor (end-to-end) unit tests.

Jonathan:

* Picked up 84 (datatables results), 99 (IE11 error), and 107 (email).
* Next: Will continue picking up UI tickets particularly search and share related

Paul:

* Next: Will work with Butch on setting up cron script for API.
* Next: Will review Butch’s readme for architecture pieces.

Scott:

* Implemented a few style fixes
* Next: Styling the full details pop-up
* Next: Refining style guide

Alex:

* Next: Need to review Paul’s usability and QA feedback
* Next: Will pickup US Playbook mapping from Butch.
* Next: Schedule second focus group review of prototype
* Next: Put together storyboard #2