Jonathan:

* Cleared out the redmine by finishing code review and added to repo. Existing issues resolved once unit tests passed.
* Deployment instructions complete.
* Tested docker, made some changes for non-linux environments.
* No more tickets, so unless anything comes up today, moving back to OGE work.

Matt:

* Finishing up protractor tests, last remaining ticket in my queue.
* Next: Code review of backend.
* No more tickets, so nothing else on this if nothing else comes up today.

Scott:

* Have been mainly cleaning up UI issues in QA and usability tracker.
* Next: Will continue on some small fixes today.
* After, will move into final updates to style guide and Google analytics

Butch:

* Awaiting Alex’s input to integrate US Digital services playbook into readme.md
  + Alex to update, but will only be referenced, not included due to word limit.
* With updated word count, can update readme to include some other areas not mentioned due to space constraints.
* Next: Proposed view optimization and re-run load testing.
* Next: Second pass on evidence for next week.

Alex:

* Spent most of yesterday on OGE stuff, but reviewed QA and usability feedback.
* Next: Documentation: digital services mapping and ensuring compliance with new RFQ requirements.
* Next: Finalize last items to be remediated from usability tests.